# Phase 3 Product Specification

DevBite — API, Image, PDF, File, Networking & Generation Tools

Implementation blueprint based on the supplied Phase 3 scope

# 1. Executive Summary

Phase 3 expands DevBite into six new product categories with 60 tools: API, Image, PDF, File, Networking, and Generation. The supplied scope explicitly defines a browser-first architecture: use the browser whenever the operation can be performed safely and reliably, and use FastAPI only when server-side execution is genuinely required.

## Phase 3 Scope

| Category | Tools | Backend-dependent | Primary engine |
| --- | --- | --- | --- |
| API | 10 | 1 hybrid | HTTP/API workspace |
| Image | 10 | 0 | Canvas + File |
| PDF | 10 | 0 | pdf-lib + pdf.js |
| File | 10 | 0 | File/ArrayBuffer |
| Networking | 10 | 1 backend | IP logic + DNS |
| Generation | 10 | 0 | Browser generators |
| Total | 60 | 2 | Shared Phase 3 engines |

The source states that 58/60 tools can remain completely browser-side; the two tools with backend involvement are API01 API Request Tester and NET08 DNS Record Lookup. The API tester is hybrid because it should attempt direct browser execution first and only proxy when CORS prevents it.

# 2. Technology Direction

## Frontend

Next.js + TypeScript + React

Existing Tailwind/shadcn DevBite design system

Browser APIs: Web Crypto, Canvas, File API, Blob/Object URLs

PDF processing: pdf-lib + pdf.js where appropriate

Image processing: Canvas API; optionally a lightweight image library only where necessary

## Backend

Python + FastAPI

Keep backend small and stateless

Use it only where browsers cannot reliably perform the operation

Do not send user files/secrets to backend unless that tool explicitly requires server-side processing

Enforce request-size limits, timeouts, SSRF protection and rate limiting

## Browser-first decision rule

Browser → Can the browser perform it safely/reliably? → Yes: client-side only. No: FastAPI endpoint.

# 3. Shared Phase 3 Components

## LocalFileWorkspace

This should be a first-class reusable component for Image, PDF and File tools, rather than reimplementing upload/download behavior per page.

Drag & Drop

File Picker

File Details

Preview

Progress

Validation

Processing State

Reset

Download

Local Processing Notice

## Shared engine reuse

Base64 → reuse Phase 1 Encoding Engine

Hashing → reuse Phase 2 Security Engine

CSV → reuse Phase 2 Data Engine

JSON → reuse Phase 1 JSON Engine

# API Tools

developer-facing HTTP/API utilities

Backend guidance: API01 is hybrid; all other API tools are client-side.

## API01 — API Request Tester

Priority: P0   Slug: /tools/api-request-tester   Execution: Hybrid   Complexity: Hard

| Purpose | Send HTTP requests for API testing, showing status, headers, body and response time. |
| --- | --- |
| User Problem | Developers need a browser-accessible API client for quick endpoint testing without switching applications. |
| Input | Method, URL, query params, headers, authentication headers, JSON/text/form body. |
| Output | HTTP status, response time, response headers, response body, copy/download actions. |
| Options / Controls | GET/POST/PUT/PATCH/DELETE; body type; timeout; optional request proxy. |
| Example | GET https://api.example.com/users → response status + timing + headers + body. |
| Validation Rules | Allow HTTP/HTTPS only for proxied requests; validate URL/method/body limits. |
| Error Handling | Show CORS failure and offer optional proxy path; surface timeout/HTTP/network errors clearly. |
| Backend | Recommended |
| Execution Model | Hybrid |
| Recommended Libraries / APIs | Frontend: fetch. Backend: FastAPI + httpx + Pydantic v2. |
| UI Components | Two-pane request/response workspace; tabs for body/headers/query; status/time indicators; copy/download. |
| SEO Target | API Request Tester Online |
| Search Intent | Utility / developer search intent |
| Related Tools | cURL Generator; cURL Parser; JSON API Response Viewer; HTTP Headers Parser; Webhook Payload Viewer. |
| Acceptance Criteria | Direct browser request works where allowed; proxy path is SSRF-protected; request/response data is rendered accurately; limits/timeouts are enforced. |
| Implementation Complexity | Hard |

## API02 — cURL Generator

Priority: P1   Slug: /tools/curl-generator   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for curl generator during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for curl generator rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | cURL Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## API03 — cURL → Fetch

Priority: P1   Slug: /tools/curl-to-fetch   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for curl → fetch during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for curl → fetch rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | cURL → Fetch Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## API04 — cURL → Python Requests

Priority: P1   Slug: /tools/curl-to-python-requests   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for curl → python requests during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for curl → python requests rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | cURL → Python Requests Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## API05 — cURL Parser

Priority: P1   Slug: /tools/curl-parser   Execution: Client   Complexity: Medium

| Purpose | Provide a focused utility for curl parser during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for curl parser rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | cURL Parser Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## API06 — HTTP Headers Parser

Priority: P1   Slug: /tools/http-headers-parser   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for http headers parser during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for http headers parser rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | HTTP Headers Parser Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## API07 — Query Parameter Builder

Priority: P1   Slug: /tools/query-parameter-builder   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for query parameter builder during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for query parameter builder rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | Query Parameter Builder Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## API08 — HTTP Status Code Reference

Priority: P2   Slug: /tools/http-status-codes   Execution: Client/static   Complexity: Easy

| Purpose | Provide a focused utility for http status code reference during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for http status code reference rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client/static |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | HTTP Status Code Reference Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## API09 — JSON API Response Viewer

Priority: P1   Slug: /tools/json-api-response-viewer   Execution: Client   Complexity: Medium

| Purpose | Provide a focused utility for json api response viewer during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for json api response viewer rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | JSON API Response Viewer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## API10 — Webhook Payload Viewer

Priority: P1   Slug: /tools/webhook-payload-viewer   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for webhook payload viewer during API development and debugging. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for webhook payload viewer rather than installing or opening a full developer application. |
| Input | Primary tool input plus the tool-specific options described below. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Native browser APIs; optional parser/generator libraries; API01 uses FastAPI + httpx when proxying. |
| UI Components | Input editor; method/options controls; request/response panels; copy/download; status badges. |
| SEO Target | Webhook Payload Viewer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

# Image Tools

browser-based image manipulation

Processing pipeline: File API → image decode → Canvas → transform → Blob → download.

## IMG01 — Image Resizer

Priority: P1   Slug: /tools/image-resizer   Execution: Client   Complexity: Easy

| Purpose | Provide a focused browser-side utility for image resizer without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image resizer rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Use sensible defaults; expose only controls that materially change the result. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Resizer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## IMG02 — Image Compressor

Priority: P1   Slug: /tools/image-compressor   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for image compressor without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image compressor rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Output quality; target format; dimensions; optional keep metadata if supported. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Compressor Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## IMG03 — Image Format Converter

Priority: P1   Slug: /tools/image-format-converter   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for image format converter without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image format converter rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Output format; quality when relevant; preserve dimensions. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Format Converter Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## IMG04 — Image Cropper

Priority: P1   Slug: /tools/image-cropper   Execution: Client   Complexity: Easy

| Purpose | Provide a focused browser-side utility for image cropper without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image cropper rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Crop box; aspect ratio; zoom/pan. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Cropper Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## IMG05 — Image Rotator

Priority: P1   Slug: /tools/image-rotator   Execution: Client   Complexity: Easy

| Purpose | Provide a focused browser-side utility for image rotator without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image rotator rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Rotation angle or flip axis. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Rotator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## IMG06 — Image Flipper

Priority: P1   Slug: /tools/image-flipper   Execution: Client   Complexity: Easy

| Purpose | Provide a focused browser-side utility for image flipper without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image flipper rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Rotation angle or flip axis. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Flipper Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## IMG07 — Image Metadata Viewer

Priority: P1   Slug: /tools/image-metadata-viewer   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for image metadata viewer without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image metadata viewer rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Display basic file/image metadata; make unsupported metadata explicit. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Metadata Viewer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## IMG08 — Image → Base64

Priority: P1   Slug: /tools/image-to-base64   Execution: Client   Complexity: Easy

| Purpose | Provide a focused browser-side utility for image → base64 without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image → base64 rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Output data URI vs raw Base64. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image → Base64 Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## IMG09 — Base64 → Image

Priority: P1   Slug: /tools/base64-to-image   Execution: Client   Complexity: Easy

| Purpose | Provide a focused browser-side utility for base64 → image without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for base64 → image rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | MIME type/filename; preview before download. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Base64 → Image Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## IMG10 — Image Color Picker

Priority: P1   Slug: /tools/image-color-picker   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for image color picker without requiring upload to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for image color picker rather than installing or opening a full developer application. |
| Input | One local image file. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Pick from preview; show HEX/RGB/HSL where practical. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API + Canvas API; Blob/Object URLs; optional lightweight image library only where necessary. |
| UI Components | LocalFileWorkspace; image preview; tool controls; result preview; download/reset. |
| SEO Target | Image Color Picker Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

# PDF Tools

browser-based PDF manipulation

Suggested libraries: pdf-lib for merge/split/remove/reorder/rotate/metadata/generation; pdf.js for rendering, thumbnails and PDF→image.

## PDF01 — Merge PDF

Priority: P1   Slug: /tools/merge-pdf   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for merge pdf while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for merge pdf rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Multiple PDFs; merge order. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | Merge PDF Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF02 — Split PDF

Priority: P1   Slug: /tools/split-pdf   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for split pdf while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for split pdf rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Page ranges per file. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | Split PDF Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF03 — Extract PDF Pages

Priority: P1   Slug: /tools/extract-pdf-pages   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for extract pdf pages while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for extract pdf pages rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Page ranges to extract. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | Extract PDF Pages Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF04 — Remove PDF Pages

Priority: P1   Slug: /tools/remove-pdf-pages   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for remove pdf pages while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for remove pdf pages rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Pages to remove. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | Remove PDF Pages Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF05 — Reorder PDF Pages

Priority: P1   Slug: /tools/reorder-pdf-pages   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for reorder pdf pages while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for reorder pdf pages rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Drag/reorder page thumbnails. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | Reorder PDF Pages Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF06 — Rotate PDF Pages

Priority: P1   Slug: /tools/rotate-pdf-pages   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for rotate pdf pages while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for rotate pdf pages rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Rotation angle / selected pages. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | Rotate PDF Pages Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF07 — PDF Metadata Viewer

Priority: P1   Slug: /tools/pdf-metadata-viewer   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for pdf metadata viewer while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for pdf metadata viewer rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Display metadata fields. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | PDF Metadata Viewer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF08 — PDF Metadata Editor

Priority: P1   Slug: /tools/pdf-metadata-editor   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for pdf metadata editor while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for pdf metadata editor rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Editable metadata fields. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | PDF Metadata Editor Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF09 — Images → PDF

Priority: P1   Slug: /tools/images-to-pdf   Execution: Client   Complexity: Medium

| Purpose | Provide a focused browser-side utility for images → pdf while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for images → pdf rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Multiple images; page size/orientation; fit. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | Images → PDF Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## PDF10 — PDF → Images

Priority: P1   Slug: /tools/pdf-to-images   Execution: Client   Complexity: Hard

| Purpose | Provide a focused browser-side utility for pdf → images while keeping the PDF local to the user. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for pdf → images rather than installing or opening a full developer application. |
| Input | One or more local PDF files (or images for Images → PDF). |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Page range; image format; scale. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | pdf-lib for structural PDF operations; pdf.js for rendering/thumbnails/PDF→image. |
| UI Components | LocalFileWorkspace; PDF preview/thumbnails; page selection/reorder controls; progress; download/reset. |
| SEO Target | PDF → Images Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Hard |

# File Tools

file inspection and transformation

## FILE01 — File Hash Calculator

Priority: P1   Slug: /tools/file-hash-calculator   Execution: Client   Complexity: Easy

| Purpose | Provide a local file utility for file hash calculator without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for file hash calculator rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Hash algorithm. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | File Hash Calculator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE02 — File Size Converter

Priority: P1   Slug: /tools/file-size-converter   Execution: Client   Complexity: Easy

| Purpose | Provide a local file utility for file size converter without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for file size converter rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Unit system and base. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | File Size Converter Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE03 — File Metadata Viewer

Priority: P1   Slug: /tools/file-metadata-viewer   Execution: Client   Complexity: Medium

| Purpose | Provide a local file utility for file metadata viewer without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for file metadata viewer rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Metadata fields to display. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | File Metadata Viewer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## FILE04 — MIME Type Lookup

Priority: P2   Slug: /tools/mime-type-lookup   Execution: Client/static   Complexity: Easy

| Purpose | Provide a local file utility for mime type lookup without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for mime type lookup rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | MIME lookup by extension or supplied type. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client/static |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | MIME Type Lookup Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE05 — File Extension Lookup

Priority: P2   Slug: /tools/file-extension-lookup   Execution: Client/static   Complexity: Easy

| Purpose | Provide a local file utility for file extension lookup without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for file extension lookup rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Extension/format lookup. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client/static |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | File Extension Lookup Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE06 — File → Base64

Priority: P1   Slug: /tools/file-to-base64   Execution: Client   Complexity: Easy

| Purpose | Provide a local file utility for file → base64 without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for file → base64 rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Output filename; text/binary mode. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | File → Base64 Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE07 — Base64 → File

Priority: P1   Slug: /tools/base64-to-file   Execution: Client   Complexity: Easy

| Purpose | Provide a local file utility for base64 → file without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for base64 → file rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Filename and MIME type. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | Base64 → File Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE08 — Text File Merger

Priority: P1   Slug: /tools/text-file-merger   Execution: Client   Complexity: Easy

| Purpose | Provide a local file utility for text file merger without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for text file merger rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Multiple text files; join separator; order. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | Text File Merger Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE09 — Text File Splitter

Priority: P1   Slug: /tools/text-file-splitter   Execution: Client   Complexity: Easy

| Purpose | Provide a local file utility for text file splitter without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for text file splitter rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Rows/lines per output file; preserve headers when applicable. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | Text File Splitter Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## FILE10 — File Signature / Magic Bytes Viewer

Priority: P1   Slug: /tools/file-signature-magic-bytes   Execution: Client   Complexity: Medium

| Purpose | Provide a local file utility for file signature / magic bytes viewer without sending the file to DevBite servers. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for file signature / magic bytes viewer rather than installing or opening a full developer application. |
| Input | One local file, unless the tool is text-only or conversion-based. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Read only the required leading bytes; display detected signature. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | File API; ArrayBuffer; Web Crypto where hashing is needed; shared Base64/Data engines. |
| UI Components | LocalFileWorkspace; file details; structured result; copy/download; reset. |
| SEO Target | File Signature / Magic Bytes Viewer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

# Networking Tools

network/IP/DNS utilities

Backend guidance: NET08 requires/recommends backend DNS resolution; other networking tools are client-side.

## NET01 — IP Address Parser

Priority: P1   Slug: /tools/ip-address-parser   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for ip address parser using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for ip address parser rather than installing or opening a full developer application. |
| Input | IPv4/IPv6 address or list of addresses. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Parse normalized components. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | IP Address Parser Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## NET02 — CIDR Calculator

Priority: P1   Slug: /tools/cidr-calculator   Execution: Client   Complexity: Medium

| Purpose | Provide a focused utility for cidr calculator using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for cidr calculator rather than installing or opening a full developer application. |
| Input | IP network plus CIDR prefix and optional host/subnet settings. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | CIDR/prefix. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | CIDR Calculator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## NET03 — Subnet Calculator

Priority: P1   Slug: /tools/subnet-calculator   Execution: Client   Complexity: Medium

| Purpose | Provide a focused utility for subnet calculator using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for subnet calculator rather than installing or opening a full developer application. |
| Input | IP network plus CIDR prefix and optional host/subnet settings. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Network/prefix; host calculations. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | Subnet Calculator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## NET04 — IPv4 ↔ Binary

Priority: P1   Slug: /tools/ipv4-to-binary   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for ipv4 ↔ binary using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for ipv4 ↔ binary rather than installing or opening a full developer application. |
| Input | IPv4 address or binary representation. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Direction toggle. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | IPv4 ↔ Binary Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## NET05 — IPv4/IPv6 Validator

Priority: P1   Slug: /tools/ip-validator   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for ipv4/ipv6 validator using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for ipv4/ipv6 validator rather than installing or opening a full developer application. |
| Input | IPv4/IPv6 address or list of addresses. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Strict/normalized output. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | IPv4/IPv6 Validator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## NET06 — MAC Address Formatter

Priority: P1   Slug: /tools/mac-address-formatter   Execution: Client   Complexity: Easy

| Purpose | Provide a focused utility for mac address formatter using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for mac address formatter rather than installing or opening a full developer application. |
| Input | MAC address text. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Separator and case formatting. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | MAC Address Formatter Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## NET07 — Port Number Reference

Priority: P2   Slug: /tools/port-number-reference   Execution: Client/static   Complexity: Easy

| Purpose | Provide a focused utility for port number reference using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for port number reference rather than installing or opening a full developer application. |
| Input | Port number or service name for lookup/reference. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Known port/service filter. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client/static |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | Port Number Reference Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## NET08 — DNS Record Lookup

Priority: P0   Slug: /tools/dns-record-lookup   Execution: Backend   Complexity: Medium

| Purpose | Resolve DNS records for a domain using a controlled backend endpoint. |
| --- | --- |
| User Problem | Users need current DNS record results from a network resolver, which the browser cannot reliably perform directly. |
| Input | Domain + DNS record type. |
| Output | Resolved records with record type and result values. |
| Options / Controls | A/AAAA/CNAME/MX/TXT/NS. |
| Example | example.com + MX → returned mail exchanger records. |
| Validation Rules | Validate domain syntax; allow only supported record types; impose request and result limits. |
| Error Handling | Surface NXDOMAIN, timeout, resolver failure and malformed domain errors clearly. |
| Backend | Required / recommended |
| Execution Model | Backend |
| Recommended Libraries / APIs | FastAPI + dnspython + Pydantic v2. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | DNS Record Lookup Online |
| Search Intent | Utility / developer search intent |
| Related Tools | IP Address Parser; URL / Domain Analyzer; HTTP Status Code Reference. |
| Acceptance Criteria | Supported records resolve through backend; invalid domains are rejected; timeout/rate limits apply; response shape is stable. |
| Implementation Complexity | Medium |

## NET09 — User Agent Parser

Priority: P1   Slug: /tools/user-agent-parser   Execution: Client   Complexity: Medium

| Purpose | Provide a focused utility for user agent parser using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for user agent parser rather than installing or opening a full developer application. |
| Input | User-Agent string. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Best-effort browser/device/bot fields. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | User Agent Parser Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## NET10 — URL / Domain Analyzer

Priority: P1   Slug: /tools/url-domain-analyzer   Execution: Client   Complexity: Medium

| Purpose | Provide a focused utility for url / domain analyzer using deterministic client-side logic unless live DNS resolution is required. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for url / domain analyzer rather than installing or opening a full developer application. |
| Input | URL or domain. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Parse protocol, host, path/query and domain components. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Pure TypeScript/IP parsing logic; DNS backend uses FastAPI + dnspython. |
| UI Components | Input field; result cards/table; copy; clear; explanatory labels. |
| SEO Target | URL / Domain Analyzer Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

# Generation Tools

test/content/data generation utilities

## GEN01 — Lorem Ipsum Generator

Priority: P1   Slug: /tools/lorem-ipsum-generator   Execution: Client   Complexity: Easy

| Purpose | Provide a repeatable generator for lorem ipsum generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for lorem ipsum generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Paragraphs; sentences; words; HTML/plain text. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | Lorem Ipsum Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## GEN02 — Random Number Generator

Priority: P1   Slug: /tools/random-number-generator   Execution: Client   Complexity: Easy

| Purpose | Provide a repeatable generator for random number generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for random number generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Minimum/maximum; integer/decimal; quantity. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | Random Number Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## GEN03 — Random String Generator

Priority: P1   Slug: /tools/random-string-generator   Execution: Client   Complexity: Easy

| Purpose | Provide a repeatable generator for random string generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for random string generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Length; alphabet; quantity. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | Random String Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## GEN04 — Fake Data Generator

Priority: P1   Slug: /tools/fake-data-generator   Execution: Client   Complexity: Medium

| Purpose | Provide a repeatable generator for fake data generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for fake data generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Record count; field set; locale-like presets where useful. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | Fake Data Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## GEN05 — JSON Mock Data Generator

Priority: P1   Slug: /tools/json-mock-data-generator   Execution: Client   Complexity: Medium

| Purpose | Provide a repeatable generator for json mock data generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for json mock data generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Schema/field configuration; record count. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | JSON Mock Data Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## GEN06 — CSV Mock Data Generator

Priority: P1   Slug: /tools/csv-mock-data-generator   Execution: Client   Complexity: Medium

| Purpose | Provide a repeatable generator for csv mock data generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for csv mock data generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Columns; rows; delimiter. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | CSV Mock Data Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## GEN07 — SQL Mock Data Generator

Priority: P1   Slug: /tools/sql-mock-data-generator   Execution: Client   Complexity: Medium

| Purpose | Provide a repeatable generator for sql mock data generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for sql mock data generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Table name; columns; rows; SQL dialect. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | SQL Mock Data Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Medium |

## GEN08 — Slug Generator

Priority: P1   Slug: /tools/slug-generator   Execution: Client   Complexity: Easy

| Purpose | Provide a repeatable generator for slug generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for slug generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Separator; lowercase; transliteration policy. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | Slug Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## GEN09 — Username Generator

Priority: P1   Slug: /tools/username-generator   Execution: Client   Complexity: Easy

| Purpose | Provide a repeatable generator for username generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for username generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Length; style; separators; quantity. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | Username Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

## GEN10 — Color Palette Generator

Priority: P1   Slug: /tools/color-palette-generator   Execution: Client   Complexity: Easy

| Purpose | Provide a repeatable generator for color palette generator with configurable output where appropriate. |
| --- | --- |
| User Problem | Users need a fast, single-purpose tool for color palette generator rather than installing or opening a full developer application. |
| Input | Generation parameters. |
| Output | Processed result with copy/download where applicable. |
| Options / Controls | Base color; number of colors; harmony mode. |
| Example | Provide a representative example showing the input, selected option(s), and expected output on the page. |
| Validation Rules | Validate required fields, supported formats, limits and malformed input before processing. |
| Error Handling | Never fail silently. Show a concise, actionable error and preserve the original input where possible. |
| Backend | Not required |
| Execution Model | Client |
| Recommended Libraries / APIs | Browser crypto APIs where randomness quality matters; Phase 1/2 shared generators and engines. |
| UI Components | Parameter panel; preset controls; generate/regenerate; output; copy/download. |
| SEO Target | Color Palette Generator Online |
| Search Intent | Utility / developer search intent |
| Related Tools | Link to the closest sibling utilities in the same category plus any Phase 1/2 engine-powered equivalent. |
| Acceptance Criteria | Correct result for normal inputs; correct validation for malformed inputs; responsive UX; no unexpected network transfer for client-side tools. |
| Implementation Complexity | Easy |

# 4. FastAPI Backend Specification

FastAPI is an enabling service, not the default execution environment. The initial public API surface should remain intentionally small and stateless.

## Project structure

backend/
├── main.py
├── api/
│   ├── http_request.py
│   └── dns_lookup.py
├── services/
│   ├── http_service.py
│   └── dns_service.py
├── schemas/
├── security/
│   ├── ssrf.py
│   └── rate_limit.py
└── tests/

## Public endpoints

POST /api/v1/http/request

GET /api/v1/network/dns

GET /health

## API01 — SSRF protections

HTTP/HTTPS only

Reject localhost, 127.0.0.0/8, 0.0.0.0, ::1

Reject private IPv4 ranges

Reject link-local addresses

Reject cloud metadata endpoints

Reject internal/private DNS results

Reject unsupported protocols

Enforce response-size limit

Enforce request timeout

Limit redirects

Rate limit requests

Filter unsafe/request-sensitive headers

## NET08 — DNS lookup protections

Validate domain syntax

Allow only A, AAAA, CNAME, MX, TXT and NS

Enforce resolver timeout

Rate limit

Do not expose arbitrary DNS-server selection

Enforce result-size limits

## Recommended Python stack

Python 3.12+, FastAPI, Uvicorn, httpx, dnspython, Pydantic v2, pytest. Redis is not required initially; introduce it only if distributed rate limiting, caching, queues or multi-replica shared state become necessary.

# 5. Privacy, Security & Performance Requirements

Client-side processing is preferred for files, secrets and personal data.

Show a clear local-processing notice on Image, PDF and File pages.

Never upload a user file just to perform an operation that the browser can perform locally.

Clean up object URLs after use to avoid memory leaks.

Warn users before processing very large PDFs/images that browser memory use may be substantial.

Apply input/result size limits wherever memory-heavy operations could degrade the page.

For backend tools, enforce timeouts, rate limits and response-size limits before broad rollout.

# 6. SEO & Page Architecture

Each tool should have a dedicated indexable route while sharing the underlying engine. Avoid duplicate SEO pages that do not provide distinct use cases or content; aliases should be used only where search intent is genuinely distinct.

Dedicated page title and meta description per tool

Short, stable slug under a consistent /tools/ path

One primary input experience above the fold

Unique help text / examples for the tool

Related-tools internal links by category and shared engine

Structured data/FAQ only where content is genuinely present

Canonical URLs for true aliases

# 7. Testing Requirements

Unit tests for shared processing engines and deterministic utilities.

Fixture-based tests for PDF/image/file edge cases.

API integration tests for API01 and NET08.

Security tests for SSRF controls, redirect handling, private IP/DNS resolution and rate limits.

Cross-browser smoke testing for File API, Canvas, Blob/Object URLs and Web Crypto paths.

Memory/regression testing for large file workflows.

Acceptance tests for every tool covering valid, invalid, empty and boundary inputs.

# 8. Recommended Implementation Order

Step 1 — Build LocalFileWorkspace and common file/download primitives.

Step 2 — Build shared browser processing utilities for image, file and encoding reuse.

Step 3 — Build PDF engine on pdf-lib/pdf.js and expose PDF pages.

Step 4 — Build API01 direct-browser tester plus secure FastAPI proxy.

Step 5 — Build NET08 DNS backend and client UI.

Step 6 — Add remaining API, Networking and Generation utilities.

Step 7 — Add SEO pages, internal links, analytics/events and final QA across the full Phase 3 set.

# 9. Definition of Done

Tool is reachable from its final production route and linked from category/navigation pages.

Core functionality works for documented normal inputs.

Invalid and boundary inputs produce useful errors without crashes.

Client-only tools do not make unintended network requests.

Backend tools enforce documented security and rate-limit controls.

Copy/download/reset interactions work.

Responsive layout matches the existing DevBite Tailwind/shadcn design system.

SEO metadata and related-tool links are present.

Automated tests and manual smoke tests pass.

No console errors or obvious memory/object-URL leaks remain.

# 10. First Codex Task

Do not implement the entire Phase 3 scope in one pass. The first task should establish the reusable foundation and prove the browser-first architecture.

Implement Phase 3 foundation only:
1. Create the LocalFileWorkspace component used by Image/PDF/File tools.
2. Add shared file validation, preview, progress, reset, download, and local-processing notice behavior.
3. Add the Phase 3 tool route structure and navigation entries without implementing every tool body.
4. Build API01 as a minimal direct-browser request tester with a disabled/placeholder proxy path behind a feature boundary.
5. Create the FastAPI service skeleton with /health, POST /api/v1/http/request, and GET /api/v1/network/dns routes plus schema validation.
6. Add SSRF/rate-limit modules and tests before allowing proxy requests.
7. Implement NET08 DNS lookup against the documented record types.
8. Verify that Image/PDF/File pages can reuse LocalFileWorkspace without duplicate upload/download code.

# 11. Source Basis & Boundary of This Document

The supplied Phase 3 scope defines the technology direction, the six categories, the 60-tool inventory, the client/backend split, the API01 SSRF controls, the NET08 DNS implementation, the initial FastAPI project structure, the LocalFileWorkspace requirement, and the browser-first principle. The per-tool product fields and execution details in this document are implementation recommendations derived from those source requirements so the inventory can function as a development blueprint. Where the source lists only a tool name and category, the detailed behavior should be confirmed during implementation and QA rather than treated as a pre-existing requirement.